# PayResolve AI — Week 00 Report

## Included canonical sources

- reports/week_00/week_00_summary.md

- reports/week_00/daily/2026-07-23.md

# Week 00 Summary

## P0 objective

Bootstrap a safe, reproducible, mentor-facing PayResolve AI repository before Week 1 implementation.

## Status

PASSED — ready for user commit/review; Week 1 not started

## Deliverables completed

- Minimal source/test/config/data/experiment/artifact structure established.

- Reporting automation implemented with regression tests.

- Git/public-safety guardrails and validation implemented.

- Stable Phase 0 commands documented.

- W1-001 through W1-004 executable P0 contracts prepared.

- Final source-of-truth review reconciled retrieval/failure-analysis wording and confirmed the repository is not scoped as a mini enterprise AI platform.

- CPython 3.11.x established as the supported Week 1 strategy; no ML dependency or framework was installed.

## Key evidence

| Claim | Evidence | Result | Decision |
| --- | --- | --- | --- |
| Daily/report generation is safe | tests/test_reporting.py | 6/6 tests pass, including no-overwrite and cross-drive export cases | Keep standard-library automation |
| Required structure and public-safety rules hold | scripts/reporting/validate_project_docs.py | Validation passed | Phase 0 gate can close |
| Bootstrap report is reproducible | reports/week_00/exports/week_00_report.md | Generated from canonical Markdown | Do not manually edit aggregate |
| Binary export behavior is honest | scripts/reporting/build_week_report.py | DOCX succeeds; PDF reports missing xelatex | Markdown remains canonical |
| Final scope lock is consistent | docs/MASTER_PRD.md, docs/ROADMAP.md, TASKS.md | Exactly two Week 1 approaches; R0/R1 retrieval; one deep incident/change request | Keep P1/P2 closed |
| Supported runtime is explicit | pyproject.toml, docs/DEVELOPMENT.md | Python 3.11.9 passes 6/6 tests and validator | Recreate .venv only after review |

## P0 exit criteria

- Minimal project structure exists.

- Environment and stable commands are documented.

- Reporting automation and tests pass.

- Public-safety validation passes.

- W1-001 through W1-004 have executable acceptance contracts.

- Final source-of-truth, scope-lock, environment, Git, and implementation review passed.

## Risks / limitations

- Existing .venv is Python 3.14.3 with only pip; recreate it with installed Python 3.11.9 after user review and before Week 1 data/model execution.

- PDF generation is unavailable until a Pandoc-compatible PDF engine is present.

- Week 1 remains blocked by the intentional user-review stop, not by implementation.

## Handoff

- Do not start Week 1 until bootstrap is reviewed.

# Daily Report — 2026-07-23

## 1. Goal

Complete Phase 0 repository bootstrap only: audit the existing repository, add the minimum reproducible project/reporting structure, protect public Git safety, and prepare Week 1 executable task contracts without starting them.

## 2. Tasks

- BOOT-001 — completed: minimal structure and reporting automation.

- BOOT-002 — completed: repository/Git/toolchain audit and developer workflow.

- BOOT-003 — completed: final consistency, scope-lock, Python, implementation, and public-safety review gate.

## 3. Work completed

- Read all mandatory context and the lifecycle skill; kept MASTER_PRD.md as the single authoritative PRD.

- Audited all project files, Git tracked/untracked/ignored state, .gitignore, local toolchain, high-confidence secret patterns, and sensitive filenames.

- Added minimal src/, tests/, configs/, data/, experiments/, and artifacts/ areas without adding a model/framework.

- Added Week 00 bootstrap reporting and missing exports/ directories for Weeks 01–05; preserved existing Week 01–05 report sources.

- Implemented non-overwriting daily creation, project/report/public-safety validation, deterministic weekly Markdown aggregation, and optional Pandoc DOCX/PDF export with explicit failure behavior.

- Documented stable Phase 0 commands and detailed W1-001 through W1-004 contracts.

- Did not download Banking77, create a split, train/evaluate models, or start P1, Week 1, or Week 2.

- Reconciled two stale scope wordings in MASTER_PRD.md: P0 retrieval is exactly R0 vs R1 with filtering invariant, and full E1–E5 percentage decomposition is P1 rather than a hidden P0 requirement.

- Defined Week 00 explicitly as bootstrap/pre-execution in ROADMAP.md and REPORTING_POLICY.md; no daily log was duplicated into Week 1.

- Locked the supported Week 1 interpreter to CPython 3.11.x and preserved the existing Python 3.14 .venv without moving, deleting, or installing packages.

## 4. Files changed

- Root/state: .gitignore, README.md, README_OPERATING_SYSTEM.md, pyproject.toml, PROJECT_STATE.md, TASKS.md.

- Scope/workflow: docs/MASTER_PRD.md, docs/ROADMAP.md, docs/REPORTING_POLICY.md, docs/DEVELOPMENT.md, CODEX_BOOTSTRAP_PROMPT.md, scripts/reporting/*.py, scripts/reporting/README.md, tests/test_reporting.py.

- Structure/policy: src/payresolve_ai/, configs/, data/, experiments/, artifacts/.

- Reports: reports/README.md, reports/week_00/, and Week 01–05 exports/ placeholders.

## 5. Verification performed

Commands:

.\.venv\Scripts\python.exe -m unittest discover -s tests -v
.\.venv\Scripts\python.exe scripts/reporting/validate_project_docs.py
.\.venv\Scripts\python.exe scripts/reporting/new_daily_report.py --week 0 --date 2026-07-23
.\.venv\Scripts\python.exe scripts/reporting/build_week_report.py --week 0 --format md
.\.venv\Scripts\python.exe scripts/reporting/build_week_report.py --week 0 --check-converters
py -3.11 -m unittest discover -s tests -v
py -3.11 scripts/reporting/validate_project_docs.py

Results:

- Initial tests: 4/5 passed; repository-contract test correctly failed because PROJECT_STATE.md still contained the YYYY-MM-DD placeholder.

- After updating project memory and export regression coverage: 6/6 tests passed and repository validation passed.

- Daily report creation succeeded once; the second attempt returned an error and preserved the existing file.

- Weekly Markdown build succeeded once; the second attempt refused overwrite without --force.

- Pandoc was detected. DOCX export succeeded. PDF export failed clearly because no xelatex PDF engine is installed; Markdown remains canonical.

- Final review: Python 3.11.9 passed 6/6 tests and validation; the retained Python 3.14.3 .venv also passed 6/6 bootstrap-only tests.

- Final no-overwrite smoke tests returned exit code 2 for the existing daily and weekly Markdown files, preserving both files.

- Git check-ignore confirmed protected paths are ignored; sample metrics JSON/CSV, split manifest/checksum, config, and experiment metadata paths remain trackable.

- Final Git status: one tracked modified file (README.md) and 73 untracked bootstrap files; nothing staged. git ls-files contained only the original README.md, and no protected path was tracked.

- Final canonical rebuild produced the Week 00 Markdown aggregate and DOCX; the DOCX ZIP/container integrity check passed.

- ML/benchmark metrics: none; no Week 1 experiment was run.

## 6. Problems / debugging

### State placeholder detected by validator

- Symptom: the first integration test and validator reported one state-placeholder issue.

- Root cause: bootstrap state still had its initialization placeholder.

- Fix: updated PROJECT_STATE.md with the actual date/status and evidence.

- Regression protection: test_repository_contract and validate_project_docs.py reject that placeholder in future runs.

### DOCX cross-drive export failure

- Symptom: Pandoc created the DOCX successfully, but os.replace raised WinError 17 while moving it from the system temp directory on C: to the repository exports directory on E:.

- Root cause: atomic replace cannot cross Windows volumes.

- Fix: create the converter output temp file inside the destination exports/ directory, then atomically replace on the same volume; report remaining OS errors without an uncaught traceback.

- Regression protection: test_converter_output_is_created_on_destination_volume verifies temp-output placement and final export creation. Its first draft mocked the shared subprocess.run too broadly and intercepted the Git metadata lookup; the mock was narrowed to the converter path before the final 6/6 pass.

## 7. Decisions / trade-offs

- Used Python standard library for Phase 0 automation to avoid premature/heavy dependencies.

- Added week_00/ so bootstrap evidence does not falsely count as Week 1 work.

- Kept raw/interim/processed data and local model/index artifacts ignored; public, safe evidence is reduced into weekly report results.

- Deferred exact ML/data dependencies and semantic model choice to W1-001/W1-003, where versions and rationale can be verified.

- Selected CPython 3.11.x as the narrow supported Week 1 runtime; widening the constraint requires recorded dependency compatibility evidence.

## 8. Evidence

- tests/test_reporting.py

- scripts/reporting/validate_project_docs.py

- reports/week_00/exports/week_00_report.md

- reports/week_00/exports/week_00_report.docx

- PROJECT_STATE.md and TASKS.md

- Git audit at completion: only the original README.md was tracked before this work; .venv/ was ignored; protected paths were not tracked; no high-confidence secret pattern or sensitive filename was found outside .git/.venv.

- Config/data/model versions: none frozen; no Banking77/model artifact exists.

- Commit/PR: pending; no commit, push, merge, or PR was performed.

## 9. Risks / blockers

- User commit/review and explicit approval are required before activating W1-001.

- Local .venv uses Python 3.14.3 and must be recreated with the installed Python 3.11.9 after review; no environment mutation occurred in this gate.

- PDF export requires a PDF engine such as xelatex; it is not available now.

## 10. Next step

- Stop and wait for user review. If approved, start only W1-001.

## Suggested commit message

chore(bootstrap): establish repository and reporting workflow